Meeting minutes 21st February 2020

11:45 - 12:20

Provided an update on the current project progress

Discuss new dissertation structure for design and implementation section

Key idea: design to mention “what”

Implementation to mention “how and why” and support with necessary code snippets

User evaluation: users don’t have to use the labs materials, simple task on Jupyter notebook outlining the task, eg type calculator and terminal and show this in the VNC

Todo: resolve bugs when merging Eclipse Theia extension and the browser preview

Aim to have completed the dissertation draft by 23rd March

Implement a feature to allow superusers to view and deleted feedback given

Conduct user evaluation

Must have: unit testing, superuser manage feedback feature

Would have: (if there is sufficient time)

Analytics, task management tool for students in their profile page

3rd iteration prioritising fixing bugs